### ADR-001 · Run Langflow via a local uv/pip install instead of Docker

| Field | Detail |
| --- | --- |
| Decision | Abandon the Docker Desktop route and run Langflow from a local Python virtual environment. |
| Date | 2026-07-23 |
| Context | The Docker path hit two consecutive blockers on this Windows machine: a Docker Hub DNS resolution failure inside WSL2 (BUG-001) and an immediate container exit because the image now requires superuser credentials (BUG-002). Both were solvable, but added friction for a single-user local learning setup. |
| Options Considered | A. Docker — official one-liner, isolated, but fought WSL2 DNS state and mandatory-auth startup. · B. Local uv venv + pip — no daemon, direct langflow run, closer to the code, but exposed to Windows wheel/build issues. · C. Langflow Desktop installer — avoids Docker and Python entirely, but least transparent for a learning project. |
| Chosen Solution | Local install: uv venv .venv --python 3.12, activate, uv pip install --only-binary=litellm "langflow==1.10.2", then langflow run → http://127.0.0.1:7860. |
| Rationale | A learning project benefits from the most transparent, quickest-to-iterate setup. Removing the Docker/WSL2 layer eliminated two whole classes of failure (BUG-001, BUG-002) at the cost of one Windows packaging issue (BUG-005) that turned out to be pinnable. |
| Impact | Establishes the .venv + langflow run workflow used throughout the project. Directly leads to ADR-002 (version pin) and ADR-003 (Python version). Supersedes the Docker approach; BUG-001/BUG-002 are closed as no-longer-on-the-path. |

### ADR-002 · Pin langflow==1.10.2 with --only-binary=litellm instead of latest (1.11.0)

| Field | Detail |
| --- | --- |
| Decision | Install langflow==1.10.2 and force binary-only resolution of litellm, rather than installing the latest langflow 1.11.0. |
| Date | 2026-07-23 |
| Context | langflow 1.11.0 transitively requires litellm==1.93.0, which has no Windows wheel and fails to compile from source without the MSVC linker (BUG-005). |
| Options Considered | A. Install MSVC C++ Build Tools and build litellm 1.93.0 from source for 1.11.0 — unblocks the latest version but is a multi-GB toolchain install for one native dependency. · B. Pin langflow==1.10.2 — resolves litellm==1.91.4, which ships a win_amd64 wheel and needs no compiler. · C. Fall back to Docker — reintroduces BUG-001/BUG-002. |
| Chosen Solution | uv pip install --only-binary=litellm "langflow==1.10.2" (resolves litellm==1.91.4); --only-binary=litellm makes pip fail loudly rather than silently attempting a source build. |
| Rationale | Fastest path to a working Langflow with zero native-build risk. 1.10.2 officially supports Python 3.12, and the learning tasks (basic prompting, loops, a simple agent) do not need 1.11.0-specific features. |
| Impact | Fixes BUG-005. Pins the runtime Langflow version documented in Architecture.md. Can be revisited if a 1.11.x feature is needed (then option A applies). |

### ADR-003 · Use Python 3.12 for the virtual environment instead of 3.14

| Field | Detail |
| --- | --- |
| Decision | Create the project .venv on CPython 3.12, not the machine-default 3.14. |
| Date | 2026-07-23 |
| Context | The system default is Python 3.14.2. A first .venv was accidentally built on 3.14, and several Langflow dependencies lack 3.14 wheels, pushing them toward source builds. |
| Options Considered | A. Python 3.14.2 (system default) — newest, but too new; missing wheels force compilation. · B. Python 3.12.10 (also installed) — officially supported by Langflow 1.10.2, broad wheel coverage. |
| Chosen Solution | uv venv --python 3.12 --clear .venv (the --clear recreates the mistakenly-3.14 venv), then verify with python -V showing 3.12.x before installing. |
| Rationale | Langflow 1.10.2 officially targets 3.12, and 3.12 has mature wheels across the dependency tree, avoiding avoidable source builds. (Note: 3.12 did not by itself fix litellm — that was a packaging gap regardless of interpreter; see BUG-005.) |
| Impact | Defines the interpreter for .venv. Prerequisite for ADR-002's clean install. |

### ADR-004 · Use Groq (llama-3.1-8b-instant) as the flow LLM provider

| Field | Detail |
| --- | --- |
| Decision | Wire the flows to Langflow's Groq component running llama-3.1-8b-instant rather than an OpenAI model. |
| Date | 2026-07-23 |
| Context | The flows needed a chat LLM. Two of the flow files carry the stock template description "Perform basic prompting with an OpenAI model", but the actual model node in every prompting flow is a GroqModel. |
| Options Considered | A. OpenAI — the template default, requires an OpenAI key. · B. Groq — fast inference, free-tier friendly for a learning project, drop-in via the built-in Groq component. |
| Chosen Solution | GroqModel component with model_name = llama-3.1-8b-instant, used in Basic LLM Prompting.json and the cyclic Basic Prompting*.json flows. |
| Rationale | Groq gives low-latency, low-cost iteration suitable for experimentation. The leftover "OpenAI" wording is a template artifact, not the running config. |
| Impact | The flow files' description fields are inaccurate (say OpenAI; actually Groq) — flagged in Architecture.md and Research topic 3. Affects flows/Basic LLM Prompting.json, flows/Basic Prompting.json, flows/Basic Prompting (1).json. |

### ADR-005 · Test cyclic support with the built-in Loop component, not a raw LLM feedback loop

| Field | Detail |
| --- | --- |
| Decision | Verify Langflow's cyclic-execution support using the dedicated Loop component over a bounded data list, rather than manually wiring an LLM's output back to its own input. |
| Date | 2026-07-23 |
| Context | The goal was to confirm Langflow accepts a real back-edge and re-executes a section. A naive cycle (LLM output → LLM input) can run away and keep making API calls if the stop condition fails. |
| Options Considered | A. Loop component — explicit back-edge (Item → … → Looping) with a guaranteed stop when the input list is exhausted; aggregates via Done. · B. Unrestricted LLM feedback loop — tests a cycle but risks runaway Groq calls with no reliable termination. |
| Chosen Solution | Read File (dataframe) → Loop; Loop.item → Type Convert → Prompt Template (task) ← Chat Input (user_input) → Groq → Type Convert (JSON) → Loop.Looping (back-edge); Loop.done → Type Convert → Chat Output. Fed by data/langflow_cycle_test.csv (3 rows). |
| Rationale | The Loop component gives a controlled, terminating cycle — enough to prove the back-edge is accepted and a section re-executes per row, without unbounded API spend. |
| Impact | Realized in flows/Basic Prompting.json / Basic Prompting (1).json. Produced the findings in Research topics 1 and 2 (cyclic support confirmed; per-iteration interactive input is not supported by this pattern). |

### ADR-006 · Port the "Memora" RAG architecture into Langflow as one generated, Custom-Component flow

| Field | Detail |
| --- | --- |
| Decision | Rebuild an external LangGraph-based agentic RAG system ("Memora": dual-track retrieval, NAC/DC/LBC context compression, four LLM-judge validators, MongoDB feedback/thumbdowns, self-learning distillation, a FIFO rate-limit gate) as a single Langflow flow, with every Memora-specific behavior implemented as Python Custom Components generated by a script rather than hand-built in the UI. |
| Date | 2026-07-27 |
| Context | Langflow's built-in nodes cover generic RAG plumbing (loaders, splitters, embeddings, vector stores, LLM calls) but have no equivalent for Memora's judge/compression/routing logic; that logic had to be ported as raw Python regardless of approach. |
| Options Considered | A. Native nodes only — infeasible, no built-in node covers judges, compression, or the retry/routing logic. B. Hand-build ~20+ Custom Components directly in the Langflow UI, mirroring each LangGraph node one at a time. C. Generate the Custom Component source and the flow JSON from a script, driven directly by the original Python node files, and validate with Graph.from_payload plus a fake-LLM/embeddings test harness before ever opening the UI. |
| Chosen Solution | C. |
| Rationale | A generated flow can be round-tripped and unit-tested headlessly. This caught 13 real behavioral divergences from the source node files (wrong retry-count semantics, wrong chunk shape, missing pre-retrieval dedup, validators that mutated state when the source only logs, etc.) that would have been invisible from clicking through the UI. |
| Impact | Created flows/LangGraph RAG Pipeline.json (grew from ~39 to 47+ components across the session as ingestion, per-role LLM clients, and native Knowledge/Memory Base nodes were added — see ADR-007, ADR-008). Establishes the working pattern for any further parity work: edit the generator, re-run the test suite, re-export — not hand-edit the exported JSON. |

### ADR-007 · Use Langflow's Knowledge node for retrieval instead of a hand-wired ChromaDB client

| Field | Detail |
| --- | --- |
| Decision | Replace the ported chromadb.PersistentClient-based retrieval component with two native Langflow Knowledge nodes in Retrieve mode (documents, learned_qa) feeding a thin adapter component. |
| Date | 2026-07-27 |
| Context | Explicit request to keep the RAG logic but swap the persistence layer for Langflow-native equivalents wherever one exists, rather than a bespoke Python vector-store client. |
| Options Considered | A. Keep the hand-rolled Chroma client — full control over query parameters and thresholds, but bypasses Langflow's own Knowledge Base management (creation, embedding-model choice, backend selection) entirely. B. Knowledge node — managed inside Langflow's UI/DB, but is a per-user resource a flow export cannot carry (BUG-007), and Langflow fans out on graph edges rather than on data, so it can't issue one retrieval call per query variant the way the original Send()-based fan-out did. |
| Chosen Solution | B. |
| Rationale | Matches the explicit ask, and keeps the Knowledge Base lifecycle (ingestion, embedding model, backend) inside Langflow's own tooling instead of duplicating it in project code. |
| Impact | retrieve became a pure adapter converting Knowledge result rows into the flat chunk shape the rest of the pipeline expects; generate_query_variants gained a Search Query output selecting which variant is searched on each retry pass, to compensate for the loss of per-variant fan-out; per-track similarity floors moved into retrieve. Directly exposed the distance-vs-similarity mismatch fixed in BUG-010 / Research topic 6. |

### ADR-008 · Drop the Memory Base node rather than require one per import

| Field | Detail |
| --- | --- |
| Decision | Remove the Memory Base node (added to replace the MongoDB feedback/thumbdown store) from the flow entirely, instead of documenting "create and attach a Memory Base" as a required per-import setup step. |
| Date | 2026-07-27 |
| Context | Like Knowledge, a Memory Base is a per-user, per-workflow-attached resource that a flow export cannot carry (BUG-007); every fresh import failed the pre-flight check until one was created and selected. |
| Options Considered | A. Keep it, document the manual per-import step. B. Remove it, accept that blocked_variants / prior_thumbdowns reset every run instead of persisting across sessions. |
| Chosen Solution | B — explicit user choice when offered the trade-off. |
| Rationale | Removes a recurring import-time blocker for a feature (user_input / cmd_* already treat memory as an optional input) that Langflow can't make importable anyway. |
| Impact | Cross-run learning from prior thumbdowns/failed variants is currently unavailable; within a single run the retry cycle still tracks blocked variants in-memory. Re-adding is a single generator flag (ENABLE_MEMORY_BASE) away, not a redesign. |

### ADR-009 · Collapse the retry cycle into one deterministic answer path

| Field | Detail |
| --- | --- |
| Decision | Remove the two back-edges (combine_tracks.to_retry and check_answer_quality.to_retry → generate_query_variants) and flatten the routing so exactly one path reaches generate_answer: combine_tracks.to_draft → generate_draft → check_answer_quality.to_answer → generate_answer. |
| Date | 2026-07-27 |
| Context | The multi-branch conditional routing (mirroring the original LangGraph conditional edges) produced generate_draft has not been built yet — Langflow read an inactive branch's output before the active branch had populated the shared input field (BUG-010, Research topic 7). This change was made in a separate assistant session continuing the same exported flow file; recorded here for traceability since it changes the flow's behavior materially. |
| Options Considered | A. Keep full conditional routing, root-cause the build-order interaction between competing conditional outputs feeding one field. B. Flatten to a single deterministic path, trading away the original retry-on-bad-grounding / retry-on-empty-context behavior for a flow that reliably produces an answer. |
| Chosen Solution | B. |
| Rationale | Unblocked the flow from ever reaching an answer at all, which took priority over preserving the retry behavior mid-debugging session. |
| Impact | The flow became acyclic at 47 components plus 4 notes / 85 edges (the current export remains 51 total nodes / 85 edges). generate_query_variants no longer re-runs on a low-grounding verdict or empty retrieval — this is a real regression against the ported Memora design (see BUG-010) and should be revisited once the underlying build-order hazard is understood, rather than left as the permanent shape of the flow. |

### ADR-010 · Use the local OpenAI-compatible server for the RAG pipeline

| Field | Detail |
| --- | --- |
| Decision | Replace the RAG pipeline's three Groq clients with ChatOpenAI clients pointed at http://192.168.1.13:3001/v1, retaining llama-3.1-8b-instant for the Generation, Judge, and JSON Repair roles. |
| Date | 2026-07-27 |
| Context | The model is now hosted on a LAN server rather than Groq. The server exposes an OpenAI-compatible chat-completions API, and the user created a Langflow global variable named LOCAL-LLM for its API key. |
| Options Considered | A. Keep the built-in Groq components and override only base_url — retains Groq-specific discovery and dependencies. B. Use ChatOpenAI against the local endpoint — matches the server protocol and removes Groq runtime/API coupling. |
| Chosen Solution | B. The export keeps the existing edge-compatible component identity internally, but its runtime implementation is langchain_openai.ChatOpenAI; no Groq URL, client, or embedded key is used. |
| Rationale | OpenAI-compatible clients are the correct abstraction for a local /v1/chat/completions server. The same three role-specific temperatures and output-token limits remain intact. |
| Impact | Each fresh import must reselect the per-user LOCAL-LLM global variable if Langflow does not preserve the database-backed binding. The API base must remain /v1 because the client appends /chat/completions. /v1/models returned 404 during validation, so model discovery is not relied upon and the model ID is explicit. ADR-004 remains valid for the older basic prompting flows only. |